Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 23 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS76018 |
| Project Name | Rising waters: a machine learning approach to flood prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Collect flood dataset and perform preprocessing | 3 | High | All members |
| Sprint-1 | Data Analysis | USN-2 | Perform EDA and visualization | 1 | High |  |
| Sprint-1 | Model Training | USN-3 | Train ML models (DT, RF, KNN, XGBoost) | 5 | Low |  |
| Sprint-1 | Model Selection | USN-4 | Evaluate accuracy and select best model | 2 | Medium |  |
| Sprint-2 | Backend Development | USN-5 | Create Flask app and load model | 3 | High |  |
| Sprint-2 | UI Development | USN-6 | Create HTML prediction form | 3 | Medium |  |
| Sprint-2 | Integration | USN-7 | Connect UI with ML model | 4 | High |  |
| Sprint-2 | Testing | USN-8 | Test prediction with sample value2 | 2 | High |  |
| Sprint-3 | Model Saving | USN-9 | Save model using joblib | 2 | Medium |  |
| Sprint-3 | UI Enhancement | USN-10 | Improve frontend styling | 2 | Medium |  |
| Sprint-3 | Documentation | USN-11 | Prepare report and diagrams | 3 | High |  |
| Sprint-3 | Final Testing | USN-12 | End-to-end testing | 2 | High |  |

VELOCITY

Velocity = 20 points per sprint
Sprint duration = 10 days

Average velocity =
20 / 10 = 2 points per day